## Slide 1
Scrum-Agile at ChadaTech
Lessons from the SNHU Travel Pilot
Marjorie Ann Temple
CS 250 Software Development Lifecycle
Destination image from the Wellness Project

## Slide 2: Roles on a scrum team
Product Owner – Orders the backlog and focuses work on customer value
Scrum Master – Coaches Scrum, supports collaboration, and helps resolve obstacles
Developers – Design, build, and test a useful increment together
SNHU Travel: Customer requests informed stories, code, and tests
(Scrum.org, n.d.; Mountain Goat Software, 2024)
Notes: Scrum identifies three accountabilities: Product Owner, Scrum Master, and Developers. The Product Owner connects stakeholder needs with product priorities. The Scrum Master helps people understand Scrum and improve team effectiveness. Developers organize their work and create a useful increment. In our course, developer and tester assignments represented different skills within that work. Testing contributes to the same team's result rather than operating as a separate Scrum hierarchy. Mountain Goat Software emphasizes consulting the team before committing to changes and coaching members to solve problems. This matters when leadership wants a new feature without changing the deadline. In my work, the charter supported coordination, user stories clarified requests, and revised test cases supported verification.
Sources: https://www.scrum.org/resources/scrum-team
https://www.mountaingoatsoftware.com/agile/ten-sentences-with-all-the-scrum-master-advice-youll-ever-need

## Slide 3
Planning | Sets goals and selects realistic work for the sprint
Requirements Analysis | Clarifies user needs and acceptance criteria
Design | Defines navigation, layout, and a workable solution
Implementation | Builds a small, usable part of the product
SDLC activities in Agile
(Jackson et al., n.d.; Iqbal, 2024)
Notes: Agile repeats and overlaps SDLC activities as the product develops. Planning sets direction and selects near-term work. Requirements analysis clarifies user needs. Design explores a workable solution. Implementation creates the feature. These activities address a small increment instead of requiring the entire product to pass through each phase once. In SNHU Travel, customer requests informed the backlog, acceptance criteria described the expected display, and Java code presented destinations. Iqbal explains that refinement adds detail, order, and size to backlog items. Clarifying questions early helps Developers understand what to build.
Sources: https://www.ibm.com/think/topics/sdlc
https://www.scrum.org/resources/blog/you-cant-skip-refinement

## Slide 4
Testing, delivery, and ongoing improvement
Testing | Checks expected behavior and catches defects early
Deployment | Makes a usable increment available when appropriate
Maintenance | Fixes problems and guides future improvements
Course evidence: revised test cases and packaged JAR files
(Jackson et al., n.d.; Scrum.org, n.d.)
Destination image from the Wellness Project
Notes: Testing checks behavior and identifies defects during development. Deployment makes an increment available to users when appropriate. Maintenance addresses problems and improvements after release. These activities support reliability and continued usefulness. In the course, I wrote and revised test cases and packaged the application as JAR files. Those files demonstrate coursework delivery, not a production launch. Scrum aims for a useful increment each Sprint. A Sprint Review gathers feedback about the product, while a Retrospective examines how the team works. The next cycle can use both kinds of learning.
Sources: https://www.ibm.com/think/topics/sdlc
https://www.scrum.org/resources/scrum-team

## Slide 5
A change in direction at SNHU Travel
General Destinations
Wellness Destinations
Original destination content
Existing slideshow navigation
Five-week project schedule
Updated images and descriptions
Reused navigation and structure
Lower-priority work deferred in scenario
Lesson: a fixed deadline requires explicit choices about scope
(Iqbal, 2024; Mountain Goat Software, 2024)
Notes: Management changed the requested focus to detox and wellness travel while keeping the deadline. The scenario's Product Owner proposed moving lower-priority work down the backlog. In my developer assignment, I kept the slideshow navigation and replaced the images and descriptions. I also changed the layout and background for readability. My sample email asked whether to keep five destinations and existing navigation. It requested updated acceptance criteria and reusable tests. This illustrates refinement and collaboration, while protecting the team from an unsupported promise that every change would fit. Reusing code helped, but the new content still required verification. This example supports Agile for evolving needs without proving it guarantees a faster or cheaper outcome.
Sources: https://www.scrum.org/resources/blog/you-cant-skip-refinement
https://www.mountaingoatsoftware.com/agile/ten-sentences-with-all-the-scrum-master-advice-youll-ever-need
Project evidence: Module Five developer assignment and journal supplied by the student.

## Slide 6
How Waterfall would change the process
Waterfall
Scrum-Agile
Sequential development phases
Detailed requirements established early
Change may revisit approved work
Repeated planning and feedback
Details refined as work approaches
Change informs upcoming priorities
Wellness change: both approaches require impact analysis and testing
(Atlassian, 2024; Jackson et al., n.d.)
Notes: A Waterfall approach organizes the work through sequential phases with more requirements and design detail established early. For this project, the wellness change could require updating approved requirements and designs, then reconsidering development, tests, and the schedule. Existing code could still be reusable. Waterfall allows changes, but changes can revisit completed stages and affect the plan. Agile handles evolving needs through repeated planning and feedback around smaller increments. Neither method removes the effort involved. This comparison is an inference applied to our project, based on the sources' descriptions of sequential and iterative development.
Sources: https://www.atlassian.com/blog/jira-align/bringing-agility-to-project-mgmt
https://www.ibm.com/think/topics/sdlc

## Slide 7
Choosing an approach
Requirement stability
Stable needs support sequential plans. Evolving needs favor iteration.
Stakeholder availability
Frequent feedback requires people who can answer questions.
Risk and dependencies
Controls, integration needs, and release constraints shape either approach.
SNHU Travel fit: changing preferences made feedback especially useful
(Atlassian, 2024; Iqbal, 2024)
Destination image from the Wellness Project
Notes: The choice should follow the project's uncertainty and constraints. Stable requirements and well-understood dependencies may support a more sequential plan. Evolving needs and access to stakeholder feedback favor iterative work. Teams also need to consider governance, technical risks, team skills, and release constraints. These factors are my decision framework applied to the course experience, rather than a universal rule. For SNHU Travel, changing travel preferences and the wellness pivot favored Agile. Delayed answers about slideshow behavior showed a weakness: iterative planning still needs access to product decisions. Regulated projects can also use Agile, provided evidence, controls, and quality expectations remain explicit.
Sources: https://www.atlassian.com/blog/jira-align/bringing-agility-to-project-mgmt
https://www.scrum.org/resources/blog/you-cant-skip-refinement

## Slide 8: Recommendation for chadatech
Gradual adoption for projects with evolving needs
Team support
Provide Scrum coaching and timely product decisions
Shared tools
Use Azure Boards to connect stories, tasks, bugs, and discussion
Evidence for expansion
Review useful increments, quality, feedback, and predictability
(Microsoft, 2025; Mountain Goat Software, 2024)
Notes: I recommend expanding Scrum gradually for projects with evolving customer needs. The individual course simulation provides useful lessons, but it does not establish company-wide productivity or cost savings. Leadership should provide coaching and product decision authority, then review results before expanding further. Azure Boards could organize stories, tasks, and bugs and preserve related discussion and change history. I evaluated it during the course rather than using it to manage an actual team. Tools support communication only when people keep records current. For a real pilot, I would track useful increments, defects, feedback, and delivery predictability. These are proposed measures. Continued expansion should depend on the results, team feedback, and the fit of each project.
Sources: https://learn.microsoft.com/en-us/azure/devops/boards/get-started/what-is-azure-boards
https://www.mountaingoatsoftware.com/agile/ten-sentences-with-all-the-scrum-master-advice-youll-ever-need

## Slide 9: References:
Atlassian. (2024, April 30). Waterfall-ish playbook: How Jira Align helps traditional projects and portfolios succeed.
https://www.atlassian.com/blog/jira-align/bringing-agility-to-project-mgmt
Iqbal, M. (2024, July 8). You can’t skip refinement. Scrum.org.
https://www.scrum.org/resources/blog/you-cant-skip-refinement
Jackson, G., Holdsworth, J., & Kosinski, M. (n.d.). What is the software development life cycle (SDLC)? IBM.
https://www.ibm.com/think/topics/sdlc
Notes: These references support the explanations and recommendations in this presentation. Four professional sources have dated 2024 or 2025 publication or update information. The undated IBM and Scrum.org pages provide additional support. SNHU Travel examples come from my course materials.

## Slide 10: References:
Microsoft. (2025, September 30). What is Azure Boards? Microsoft Learn.
https://learn.microsoft.com/en-us/azure/devops/boards/get-started/what-is-azure-boards
Mountain Goat Software. (2024, July 11). Ten sentences with all the Scrum Master advice you’ll ever need.
https://www.mountaingoatsoftware.com/agile/ten-sentences-with-all-the-scrum-master-advice-youll-ever-need
Scrum.org. (n.d.). The Scrum Team.
https://www.scrum.org/resources/scrum-team
Notes: These references support the explanations and recommendations in this presentation. Four professional sources have dated 2024 or 2025 publication or update information. The undated IBM and Scrum.org pages provide additional support. SNHU Travel examples come from my course materials.